Project Planning Phase

Project Planning Template(ProductBacklog,SprintPlanning, Stories, Story points)

| Date 30 June 2025 Team ID LTVIP2025TMID49757 Project Name Visualization Tool for Electric Vehicle Charge and Range Analysis |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Maximum Marks 5 Marks Product Backlog, Sprint Schedule, and Estimation (4 Marks) Use the below template to create product backlog and sprint schedule |  |  |  |  |  |  |
| Sprint Sprint-1 Sprint-1 Sprint-1 Sprint-2 Sprint-1 Sprint-2 Sprint-3 | Functional Requirement (Epic) Registration & Login Vehicle Input Module Range Estimation Charging Station Mapping History & Analytics | User Story Number USN-1 USN-2 USN-3 USN-4 USN-5 USN-6 USN-7 USN-8 | User Story / Task As a user, I can register for the application by entering my email, password, and confirming my password. As a user, I receive confirmation email after registration As a user, I can input battery %, vehicle model, and range preference As a user, I can view estimated range on a visual map As a user, I can see alerts when range is critically low As a user, I can view nearby stations filtered by charger type and availability As a user, I can view previous charge sessions with distance and cost data As a user, I can export session summaries for analysis | Story Points 2 1 3 5 2 4 3 2 | Priority High High High High Medium High Medium Low | Team Members 4 4 4 4 4 4 4 4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint Sprint-1 Sprint-2 Sprint-3 Sprint-4 | Total Story Points 20 20 20 20 | Duration 6 Days 6 Days 6 Days 6 Days | Sprint Start Date 23 June 2022 - June 2022 - June 2022 24 June 2022 | Sprint End Date (Planned) 23 June 2022 23 June 2022 24 June 2022 24 June 2022 | Story Points Completed (as on Planned End Date) 20 | Sprint Release Date (Actual) 29 Oct 2022 |
| --- | --- | --- | --- | --- | --- | --- |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference: https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts